WebDesk Calculator Development Log:

Log no, (Date)	To Do	Log (Completed Tasks)	Tasks
20211208	- Create Back button / - Create Save button	- Completed Back button function / - WIP Save button functionality (print)	- Create Back button function / - Create Print function / - Add Step Ladder Content / - Add Stair Content / - Add Background Img / - Add Step/Stair dwg / - Add Contact Form / - Fix Menu / - Add IP/Weather Function(?) / - Refactor Code / - Deploy website with Babel / Bug#1 / - After calculate, click another tab won’t reset result field / Bug#2 / - Print not hiding tab content / Bug#3 / - BG image scale issue when window scales
20211209	- printStyle CSS for print overlay / - refactor Save button codes	- Implemented press Save to Print function / - printStyle for print completed
20211211	- refactor Save button codes	- refactor Save button codes / - Added function – Enter = Calculate / - Fixed input accept int only
20211214	- Create function – Enter = Calculate / - Fix input accept int only / - Add Step Ladder Content	- Added Step Ladder Content / - Added Stair Content / - Completed Tab f() / - Completed Tab Img Change f()
20211215	- Delegate Calculate Button to Tabs / - Add Background Img / - Add Dwg	- Completed Delegate Calc to Tabs
20211218	- Fix Different Calc Method / - Refactor Delegate Calc Code / - Add Background Img / - Add Dwg / - Fix Bug#1	- Completed Rung & Step Calc / - Completed Refactor Delegate Code / - Fixed Bug#1
20211219	- Fix Different Calc Method (Stair) / - Add Background Img / - Add Dwg / - Fix Bug#2	- Completed Stair Calc / - Fixed Bug#2 / - Added Dwg
20211220	- Add Background Img	- Added Background Img
20211221	- Fix Bug#3 / - Add image courtesy	- Fixed Bug#3
20211222	- Fix courtesy link position	- Fixed courtesy link position
20211224	- Add Contact Menu / - Add Contact Link / - Add Contact Page	- Revised Navigation Tab Design / - Added Navigation Tab Slide Function
20211226	- Add Contact Modal / - Add About Modal / - Add Tab Close when mouse leave	- Added Close Nav Tab Function
	- Add Contact Modal / - Add About Modal