WebDesk Calculator Development Log:

Log no, (Date)	Log (Completed Tasks)	To Do (Current & Next Tasks)	Tasks
20211208	- Completed Back button function / - WIP Save button functionality (print)	- printStyle CSS for print overlay / - refactor Save button codes	- Create Back button function / - Create Print function / - Add Step Ladder Content / - Add Stair Content / - Add Contact Form / - Add IP/Weather Function(?)
20211209	- Implemented press Save to Print function / - printStyle for print completed	- refactor Save button codes
21211211	- refactor Save button codes / - Added function – Enter = Calculate / - Fixed input accept int only	- Create function – Enter = Calculate / - Fix input accept int only / - Add Step Ladder and Stair contents